NomadsPeople

Comprehensive System Audit Report

April 5, 2026

Expo React Native SDK 54 + Supabase

11 Screens • 16 Components • 16 DB Tables • 7 Languages

# 1. Executive Summary

NomadsPeople is a mobile app for digital nomads to discover nearby nomads, create activities, chat, and connect based on interests and travel plans. The app is built on Expo React Native SDK 54 with Supabase as the backend (PostgreSQL, Realtime, Storage).

This audit covers every screen, component, database table, button handler, and data flow. It identifies what is fully connected, what has placeholder handlers, and what is missing entirely.

## Today’s Session Summary

- FAB buttons fixed — Plus and Timer buttons on HomeScreen were silently failing due to async/await errors. Converted to .then()/.catch() with fail-open pattern.

- PeopleScreen rebuilt — Complete redesign with 3 equal horizontal slider sections: Relevant Activities, Incoming Flights, DNA Match People.

- Activity Info sheet — New full-screen modal from ProfileScreen to manage activities (Share, Mute, Private toggle, Change Location/Date/Time, Delete).

- Settings upgraded — Added: Snooze confirmation popup, Age Range slider (DualThumbSlider), Profile View Notification toggle, Support section (Report Issue + Redeem Code), Leave Review connected to App Store.

- Timer expiry system — Added client-side filter for expired checkins + pg_cron job (every 5 min) to auto-deactivate expired checkins server-side.

- Onboarding age note — Added subtle hint under age slider: “You can always change this later in Settings.”

# 2. Architecture Overview

## Screens (11)

| Screen | Purpose | Status | Issues |
| --- | --- | --- | --- |
| HomeScreen | Map + checkins + FAB buttons | WORKING | None |
| PeopleScreen | 3-section slider: Activities, Flights, Matches | NEW TODAY | Needs real data |
| PulseScreen | Conversations list (Groups + DMs) | WORKING | None |
| ProfileScreen | User profile + Activity Info modal | WORKING | Frame not persisted |
| ChatScreen | Messages in conversation | WORKING | 2 placeholders |
| SettingsScreen | Preferences + Account + Support | WORKING | 4 legal pages empty |
| OnboardingScreen | Profile setup wizard | WORKING | None |
| GroupInfoScreen | Activity/Group details + members | WORKING | 2 placeholders |
| AuthScreen | Login / Signup | WORKING | Dev button remove |
| PhotoViewerScreen | Photo gallery viewer | WORKING | None |
| PostFeedScreen | Social feed with posts | WORKING | City hardcoded |

## Database Tables (16)

| Table | Purpose | Operations |
| --- | --- | --- |
| app_profiles | User profiles, settings, DNA | SELECT, INSERT, UPDATE |
| app_checkins | Activities, timers, statuses on map | SELECT, INSERT, UPDATE |
| app_conversations | Group chats and DMs | FULL CRUD |
| app_conversation_members | Chat membership + read status | FULL CRUD |
| app_messages | Chat messages | SELECT, INSERT |
| app_events | City events | SELECT |
| app_event_members | Event attendance | SELECT, INSERT, DELETE |
| app_follows | Follow relationships | SELECT, INSERT, DELETE |
| app_posts | Social feed posts | FULL CRUD |
| app_post_likes | Post likes | SELECT, INSERT, DELETE |
| app_comments | Post comments | SELECT, INSERT |
| app_photo_posts | Photo gallery | SELECT |
| app_photo_likes | Photo likes | SELECT, INSERT, DELETE |
| app_photo_comments | Photo comments | SELECT, INSERT |
| app_notifications | User notifications | SELECT, INSERT |
| app_blocks | Blocked users | SELECT, INSERT, DELETE |

# 3. Broken & Placeholder Handlers

These buttons exist in the UI but either do nothing or show a placeholder alert. They need to be connected to real functionality.

| Screen | Button | Current State | Priority |
| --- | --- | --- | --- |
| SettingsScreen | Community Guidelines | EMPTY | HIGH — Legal |
| SettingsScreen | Terms of Service | EMPTY | HIGH — Legal |
| SettingsScreen | Privacy Policy | EMPTY | HIGH — Legal |
| SettingsScreen | Safety Tips | EMPTY | HIGH — Legal |
| SettingsScreen | Blocked Users | PLACEHOLDER | MEDIUM |
| ChatScreen | Attachment button | PLACEHOLDER | LOW |
| ChatScreen | Camera button | PLACEHOLDER | LOW |
| GroupInfoScreen | Add Friends | PLACEHOLDER | MEDIUM |
| GroupInfoScreen | Photo Upload | PLACEHOLDER | MEDIUM |
| GroupInfoScreen | Options menu | PLACEHOLDER | LOW |
| ProfileScreen | Activity: Change Location | PLACEHOLDER | MEDIUM |
| ProfileScreen | Activity: Change Date | PLACEHOLDER | MEDIUM |
| ProfileScreen | Activity: Change Time | PLACEHOLDER | MEDIUM |
| PostFeedScreen | City hardcoded to Tel Aviv | NEEDS WORK | MEDIUM |

# 4. Missing Features & Connections

## 4.1 Critical — Must Have Before Launch

- Legal Pages — Community Guidelines, Terms, Privacy Policy, Safety Tips. All 4 buttons are empty. Required for App Store approval.

- Push Notifications — The app has notification toggles in Settings but no actual push notification service (no FCM/APNs integration). Users won’t know when someone messages them or joins their activity.

- Auth in Production — DEV_MODE is hardcoded to true. Auth flow works but the dev shortcut button needs removal. Need to set DEV_MODE = false for production build.

- Environment Variables — Supabase credentials are hardcoded in imagePicker.ts and supabase.ts. Must move to environment variables before shipping.

- Row Level Security (RLS) — Need to verify all Supabase tables have proper RLS policies. Currently using anon key in DEV_MODE which bypasses security.

## 4.2 High Priority — Core Experience

- Edit Profile Screen — Users can edit bio and avatar from ProfileScreen, but there’s no dedicated “Edit Profile” screen for name, Instagram handle, home country, travel style. These are set in onboarding but can’t be changed after.

- Who Can Message Me — No privacy control for DMs. Anyone can message anyone. Need: Everyone / Followers Only / Nobody.

- Blocked Users Page — The block system exists in DB (app_blocks table) but there’s no UI to manage blocked users. Settings just shows an alert.

- Activity Edit (Location/Date/Time) — The Activity Info modal has Change Location/Date/Time buttons but they’re all placeholders. Need actual date picker, time picker, and map location picker.

- Online Status — No way to see if a user is currently online. The last_active_at field exists but isn’t surfaced in the UI.

- Read Receipts — Messages don’t show read status. The infrastructure exists (last_read_at in conversation_members) but no UI indicators.

## 4.3 Medium Priority — Polish

- Dynamic Cities — City list is hardcoded (10 cities). Should be fetched from Supabase or auto-detected from user GPS.

- Avatar Frame Persistence — Profile avatar frames (Red, White, Pride, Pink) are visual-only and not saved to DB.

- Chat File Attachments — Attachment and camera buttons in ChatScreen are placeholders.

- Group Photo Upload — GroupInfoScreen photo upload button is placeholder. The table (app_group_photos) exists.

- Friend Picker — GroupInfoScreen “Add Friends” button is placeholder. Need a modal to invite friends to activity.

- Post City Detection — PostFeedScreen hardcodes city to “Tel Aviv” instead of detecting current city.

- Share Profile Link — No way to share a profile link externally (deep linking not set up).

# 5. Bugs Fixed Today

| Bug | Root Cause & Fix | Status |
| --- | --- | --- |
| FAB buttons unresponsive | async/await in onPress silently failed on Supabase error. Converted to .then()/.catch() with fail-open. | BUG FIXED |
| Timer not on map | Two issues: (1) no expires_at filter in useActiveCheckins (stale pins). (2) No server-side cleanup. Added client filter + pg_cron every 5 min. | BUG FIXED |
| Expired checkins visible | useActiveCheckins didn’t check expires_at. Added: if expires_at < now, filter out. | BUG FIXED |

# 6. Features Built Today

| Feature | Details | Screen |
| --- | --- | --- |
| PeopleScreen redesign | 3 equal horizontal slider sections: Relevant Activities (checkins in city), Incoming Flights (next_destination match), DNA Match People (interests/looking_for/job_type scoring algorithm). | PeopleScreen |
| Activity Info modal | Full management sheet: Share, Mute toggle, Private toggle (saves to DB), Change Location/Date/Time (placeholders), mini map, Delete. Opens by tapping active event card on profile. | ProfileScreen |
| Snooze confirmation | Alert popup when enabling Snooze Mode: explains you won’t see or be seen by nearby nomads. | SettingsScreen |
| Age Range in Settings | DualThumbSlider (18-100) in Visibility section. Syncs to DB (age_min, age_max). Fulfills onboarding promise. | SettingsScreen |
| Profile View Notification | New toggle: “Notify me when others view my profile.” Saves to DB (notify_profile_view). | SettingsScreen |
| Support section | Report an Issue (mailto) + Redeem Code (placeholder modal) + Leave Review connected to App Store link. | SettingsScreen |
| Onboarding age hint | Subtle note under age slider: “You can always change this later in Settings.” Appears only when range is narrowed. | OnboardingScreen |
| Auto-expire cron | pg_cron job: every 5 min deactivates checkins past expires_at. Also added client-side filter. | Supabase |

# 7. Recommended Next Steps

Based on this audit, here are the recommended priorities in order of impact:

## Phase 1 — Ship Blockers (1-2 weeks)

- Create legal pages (Terms, Privacy, Guidelines, Safety) — even basic versions.

- Move credentials to environment variables (Supabase keys).

- Set up push notifications (Expo Push + Supabase Edge Function).

- Verify RLS policies on all 16 tables.

- Remove DEV_MODE flag and dev auth shortcuts.

## Phase 2 — Core Polish (2-3 weeks)

- Build Edit Profile screen (name, IG handle, home country, travel style).

- Connect Activity Edit (location picker, date picker, time picker).

- Build Blocked Users management page.

- Add messaging privacy controls (who can DM me).

- Add online status indicators + read receipts in chat.

## Phase 3 — Growth Features (ongoing)

- Dynamic city detection (GPS-based, not hardcoded list).

- Chat attachments (images, files).

- Deep linking for profile sharing.

- Group photo upload from activity.

- Friend picker / invite to activity.

End of Report